Block-Wise Breakdown

.

| Block | Sq Ft (from FTLA) | Civil/Structural Cost (₹/sq ft) | Civil Total (₹ Cr) | Interiors/Fixtures (₹ Cr) | Equipment/Fit-Outs (₹ Cr) | Block Total (₹ Cr) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Admin Section (Offices, Reception, IT Support) | 15,000 | ₹2,500-3,500 (mid-range office-like) | 0.38-0.53 | 0.15-0.20 (furniture, AC) | 0.10-0.15 (computers, security systems) | 0.63-0.88 | Basic; scalable with biometric access. |
| Classrooms (30 Smart Classrooms + Study Areas) | 50,000 | ₹2,000-3,000 (standard school) | 1.00-1.50 | 0.40-0.60 (desks, boards) | 0.50-0.75 (interactive displays, projectors @ ₹1-2 lakh/room x 30) | 1.90-2.85 | Includes flexible seating; smart tech via govt broadband schemes. |
| Libraries & Study Centers (Main Library, Digital Media) | 20,000 | ₹2,500-3,500 (quiet zones) | 0.50-0.70 | 0.20-0.30 (shelving, pods) | 0.15-0.25 (digital resources, e-readers) | 0.85-1.25 | 24/7 access with biometrics; books/digital at ₹50,000-1 lakh initial. |
| Labs (Tech + Science) (Coding, AI, Robotics, Physics/Chem/Bio) | 330,000 (2.5L Tech + 0.8L Science) | ₹3,000-4,500 (specialized: ventilation, safety) | 9.90-14.85 | 3.30-4.95 (benches, wiring) | 5.00-7.50 (high-end: GPUs @ ₹50k/unit x 100, robots @ ₹5-15 lakh/lab x 10-15 labs; ATL grants offset ₹20 lakh/lab) | 18.20-27.30 | Core for KIRA; phased equipping (e.g., ₹5-8 lakh basic STEM lab, scaled up). |
| Auditoriums & Event Spaces (Main 800-seat, Secondary Halls) | 40,000 | ₹4,000-5,000 (acoustics, staging) | 1.60-2.00 | 0.60-0.80 (seating, lighting) | 0.80-1.20 (AV systems, 4K LEDs @ ₹10-20 lakh/setup) | 3.00-4.00 | For conferences; similar to 1000-seat projects at ₹5-10 Cr total. |
| Boys' Hostel (300 capacity, Junior/Senior) | 150,000 | ₹2,800-3,500 (premium residential) | 4.20-5.25 | 1.50-2.00 (beds, lockers) | 0.80-1.20 (WiFi, security, lounges with VR/gaming) | 6.50-8.45 | Includes makerspaces; per bed ₹2-3 lakh total fit-out. |
| Girls' Hostel (300 capacity, Junior/Senior) | 150,000 | ₹2,800-3,500 (same as boys) | 4.20-5.25 | 1.50-2.00 (beds, wellness centers) | 0.80-1.20 (same as boys, plus women-in-tech suites) | 6.50-8.45 | Mirror design for equity; enhanced security. |
| Staff/Guest Residences (VIP Suites, Faculty Housing) | 80,000 | ₹2,500-3,500 (residential) | 2.00-2.80 | 0.80-1.00 (kitchens, furnishings) | 0.40-0.60 (conference facilities, basic tech) | 3.20-4.40 | For 20-30 staff; attracts talent with premium amenities. |
| Other/Common Areas (Dining, Sports, Maintenance) | 15,000 (estimated residual) | ₹2,000-3,000 | 0.30-0.45 | 0.15-0.20 | 0.10-0.15 (kitchen equip, sports gear) | 0.55-0.80 | Shared facilities; often 10% of total area. |

Grand Total (Before Add-Ons): ₹41.33-58.38 Cr